## Slide 1
Team 277
Sean D Kim, Tiffany Lee, Stella Kim
Notes: Tiffany

## Slide 2: Background
Original Project Proposal
  Briefcase: Portfolio Webapp for Art Majors
Important Functionalities
  Web application platform that is UI/UX friendly to art students by generating professional portfolios for them.
  Users can manage their media by groups or projects.
  Users can build their portfolios by adding their artwork on top of our built-in templates
  Users can drag-and-drop the components for customization.
Notes: Tiffany

## Slide 3: Overview
Notes: Sean

## Slide 4: Original Goal for Sprint 1
Pipeline Setup
  Gulp.js (Tiffany)
  javascript, CSS libraries (Tiffany)
Back-end
  Creating Model (Stella / Sean)
  Make API (Sean)
Notes: Stella

## Slide 5: Original Goal for Sprint 1 continued
Front-end
  Create HTML template for all pages (Tiffany)
  Create CSS styling for all pages (Tiffany)
User Account
  Create Login/Registration flow (Stella)
  Create User Profile and allowing editing account information (Stella)
Notes: Stella

## Slide 6: Did we meet the Goal?
Yes, and even better !
  We got to head-start Sprint 2
Dashboard
  Create user specific dashboard (Stella)
Project Editor (Backend Control)
  Add/Edit projects and media (Stella / Sean)
Site Editor (Frontend Control)
  Working on making customizable form (Tiffany / Sean)
Notes: Stella

## Slide 7: Live Demo
We know you all have been waiting for this…
  the LIVE DEMO!
Notes: Sean

## Slide 8: Challenges we have faced / are facing right now
Separating the functionality between Project Editor and Site Editor
  Project Editor -> Files/Media Library
  Site Editor -> actual site/portfolio editor
Coming up with UI that is intuitive to use
  Referencing Squarespace, Medium
Site Editor
  User should be able to drag and drop images onto the form
  User edits html => store in database => rerender it for public site
Notes: Sean

## Slide 9: Goal for Sprint 2
Dashboard
  Monitor visitor to each user’s website
  Create infographics for site statistics
Page Customization
  Create components that can be added to page
  Allow user to use templates
Head-start Sprint 3
  Portfolio Editing / Page Customization
Notes: Tiffany

## Slide 10: Any Questions?